## Slide 1
PHASE 01 · BLUEPRINT
PHASE 02 · BUILD
PHASE 03 · PRESENT
ROOMAN TECHNOLOGIES
Internship
Project Phases
3 Phases · 3 Weeks · 1 Portfolio-Ready Outcome
Phase 1 — Blueprint
Phase 2 — Build
Phase 3 — Present

## Slide 2
The Three-Phase Journey
From trained intern to industry-ready professional — in three deliberate weeks.
01
BLUEPRINT
Week 1 of Project Phase
Plan before you build.
Define the problem
Design the solution
Get trainer approval
No building until planned
02
BUILD
Week 2 of Project Phase
Execute every day.
Daily standup & log
Build something every day
Mid-sprint review on Day 3
Push work at end of each day
03
PRESENT
Week 3 of Project Phase
Communicate like a professional.
Polish the output
Peer review session
Incorporate feedback
Final presentation on Day 5
→
→
Rooman Technologies | Internship Project Phase Guide

## Slide 3
01
01
PHASE ONE
Blueprint
Plan before you build.
No code, no output — until the problem is fully understood and the plan is approved.
Week 1 of Project Phase · 5 Days

## Slide 4
PHASE 01
What Every Intern Does
Blueprint — Week 1
Form Your Team
2–3 interns per team or solo. Confirm with your trainer by Day 1 morning.
Define the Problem
Write the problem statement in one clear sentence. Who is affected and what goes wrong today?
Sketch the Solution
Describe your approach — not the code, not the output. The thinking behind it.
Confirm Your Stack
List all tools, datasets, APIs, or technologies you will use. Validate that you have access.
Set Success Criteria
Define 3 measurable outcomes. 'We will know this worked if…' — no vague goals.
Build a Day Plan
Map out Phases 2 and 3 day by day. What gets done each day to hit the deadline?
Gate to Phase 2: Trainer must approve the Blueprint Document before any building begins.
Rooman Technologies | Internship Project Phase Guide

## Slide 5
PHASE 01
Domain-Specific Deliverables
What each track produces before Phase 2 can begin.
IT IGNITE
Problem brief + tech stack selection + GitHub repo initialised + system sketch or wireframe
AI / ML
Use-case defined + dataset sourced + model approach decided + evaluation metric chosen
AI Data Analyst
Dataset sourced + problem statement + hypothesis written + analysis plan with expected charts
Web Dev
App brief + user stories + architecture diagram + DB schema draft + Figma/Excalidraw wireframe
IT-Ops
Infrastructure problem defined + tool selection (Ansible/Terraform/Prometheus) + architecture diagram
CS-EH
Scope defined + threat model or risk assessment template + tools list + assessment methodology
Rooman Technologies | Internship Project Phase Guide

## Slide 6
02
02
PHASE TWO
Build
Execute every single day.
Something real must exist at the end of every day — code committed, analysis saved, report updated.
Week 2 of Project Phase · 5 Days

## Slide 7
PHASE 02
Rules for Every Build Day
Build — Week 2 · These apply to every domain, every day.
Daily Standup
10 minutes every morning.
What did I complete yesterday? What am I building today? What is blocking me?
Commit Every Day
Push work to GitHub / save to shared folder at end of each day.
Work that is not stored does not exist.
Daily Log Entry
One paragraph per day: what was done, what worked, what didn't.
This becomes your reflection evidence.
Raise Blockers Early
If you are stuck for more than 2 hours — tell your trainer immediately.
Quiet struggle helps no one.
Day 3 Mid-Sprint Check
Trainer reviews progress against your Blueprint on Day 3.
Focus shifts to polish and fix — no new features added after this point.
End-of-Phase Rule
By end of Day 5, something working must exist.
If nothing is built, Phase 3 cannot happen.
Rooman Technologies | Internship Project Phase Guide

## Slide 8
PHASE 02
Daily Build Targets by Domain
What each track must ship, day by day, during the Build sprint.
Domain
Day 1
Day 2
Day 3 (Mid-Check)
Day 4
Day 5
IT IGNITE
Core feature end-to-end
More features + error handling
Polish & fix only
Testing + documentation
GitHub push + README
AI / ML
Baseline model + metric
Feature engineering + tuning
Best model locked
Test set evaluation
Inference pipeline + model card
AI Data Analyst
Data cleaned + EDA done
Core analysis + visuals
Insights drafted
Statistical validation
Insight report + dashboard
Web Dev
Frontend + backend local
Core features + integration
API tested + bugs fixed
AI feature + deployed
Live URL + README done
IT-Ops
First script running
Core infra deployed
Pipeline tested
Monitoring configured
Full runbook written
CS-EH
Scan or assessment run
Findings documented
Top findings validated
Controls designed
Security report complete
Rooman Technologies | Internship Project Phase Guide

## Slide 9
03
PHASE THREE
Present
Communicate like a professional.
Your work is only as valuable as your ability to explain it clearly to someone who wasn't involved.
Week 3 of Project Phase · 5 Days

## Slide 10
PHASE 03
The 5-Day Present Sprint
Present — Week 3 · How the final week runs.
Day 1
Polish
Review your Phase 2 output. Fix rough edges, fill documentation gaps, ensure everything works end-to-end.
Day 2
Prepare
Build your 10-minute presentation. Structure: Problem → Solution → Demo → Results → Lessons → Next Steps.
Day 3
Peer Review
Present to another team. Give and receive structured feedback. Every team reviews and is reviewed.
Day 4
Refine
Incorporate peer feedback. Final polish of project output and presentation. Freeze — no new features.
Day 5
Present
Final Presentation Day. 10 minutes per team, in front of trainer and invited guests. Portfolio-ready output submitted.
Rooman Technologies | Internship Project Phase Guide

## Slide 11
PHASE 03
10-Minute Presentation Structure
Same structure for all domains. Every section has a purpose and a time limit.
1
Problem
1 min
What problem did you solve and for whom? Make the audience feel why it matters.
2
Solution
2 min
What did you build and how does it work? High-level — not code, not jargon.
3
Demo
3 min
Show the working output live. This is the most important section. If it does not work live, it does not count.
4
Results
2 min
Metrics, findings, or performance numbers. What changed? What improved? Use data.
5
Lessons
1 min
What would you do differently with the benefit of hindsight? Honest reflection builds credibility.
6
Next Steps
1 min
If you had 3 more weeks, what would you build next? Shows product thinking.
Rooman Technologies | Internship Project Phase Guide

## Slide 12
PHASE 03
Final Deliverables by Domain
What each track must submit before the final presentation begins.
IT IGNITE
Live GitHub repo + clean README + deployed app link (if applicable) + 3-minute demo video
AI / ML
Model card + clean commented Jupyter notebook + performance comparison table + GitHub repo
AI Data Analyst
Insight report (PDF) + dashboard link or screenshots + clean analysis notebook
Web Dev
Deployed live URL + GitHub repo + short walkthrough video + API documentation
IT-Ops
Runbook document + architecture diagram + automation scripts in GitHub + monitoring screenshots
CS-EH
Professional security report (PDF): executive summary + technical findings + remediation roadmap
Rooman Technologies | Internship Project Phase Guide

## Slide 13
ALL DOMAINS
Portfolio Requirement
Every intern must complete these three items before the Day 5 final presentation.
01
LinkedIn Updated
Add the internship under Experience. List your domain, tools used, and the project you built. Recruiters look here first. Connect with your trainer and at least 10 professionals in your domain.
02
GitHub Active
Your project must be visible on GitHub with meaningful commit history. Green contribution squares matter. A pinned repository with a clear README is your first impression to every technical recruiter.
03
Resume-Ready Project Description
Write 2–3 bullet points describing your project for a resume. Format: action verb + what you built + technology used + measurable outcome. Example: 'Built an AI-powered job fit analyser using Python and OpenAI API, reducing manual skill-gap review time by 70%.'
Rooman Technologies | Internship Project Phase Guide

## Slide 14
Three Phases.
One Outcome.
Build something real. Present it professionally. Leave with a portfolio.
Phase 01 — Blueprint
Week 1 of Project Phase
Output:
Approved Blueprint Document
Gate:
Trainer sign-off required
Phase 02 — Build
Week 2 of Project Phase
Output:
Working project — code, analysis, or report
Gate:
Something real must exist
Phase 03 — Present
Week 3 of Project Phase
Output:
Professional presentation + portfolio output
Gate:
Final presentation delivered
Rooman Technologies | Internship Project Phase Guide